COMPLYVERSE  |  DOCUMENTATION COMPLETENESS RECORDS

Evidence of Documentation Produced for Each Project Phase — SBP ETGRMF

| Document Ref CV-SDLC-DCR-003 | Project Code PRJ-2024-CBS-001 | Report Date March 28, 2025 | Framework Ref SBP ETGRMF — SDLC Controls |
| --- | --- | --- | --- |

1. PROJECT OVERVIEW

| Project Name | Core Banking System Upgrade — T24 v19 to T24 v24 |
| --- | --- |
| Project Code | PRJ-2024-CBS-001 |
| Project Manager | Mr. Waqas Siddiqui |
| Project Sponsor | Chief Operating Officer — Ms. Amna Zafar |
| Project Start Date | July 1, 2024 |
| Project End Date | March 15, 2025 |
| Current Status | Completed — Production Deployed |

2. COMPLETENESS SUMMARY — BY PHASE

| SDLC Phase | Documents Required | Documents Complete | Phase Gate Status |
| --- | --- | --- | --- |
| Initiation | 4 | 0 | ✓ PENDING |
| Requirements | 5 | 0 | ✓ PENDING |
| Design | 5 | 0 | ✓ PENDING |
| Development | 4 | 0 | ✓ PENDING |
| Testing | 6 | 0 | ✓ PENDING |
| Training | 4 | 0 | ✓ PENDING |
| Deployment | 4 | 0 | ✓ PENDING |
| Operations | 3 | 0 | ✓ PENDING |
| TOTAL | 35 | 0 | 0/35 (100%) |

3. DETAILED DOCUMENTATION REGISTER

The following register provides a complete evidence record for every document produced across all SDLC phases for the project referenced above:

| Phase | Document Name | Template | Author | Reviewer | Approver | Date | Status | Pages |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Initiation | Project Charter | CV-TMPL-CHT | W. Siddiqui | I. Ali (CISO) | A. Zafar (COO) | Jul 5, 2024 | Complete | 12 |
| Initiation | Feasibility Study | CV-TMPL-FST | F. Ahmed | W. Siddiqui | I. Ali | Jul 12, 2024 | Complete | 24 |
| Initiation | Initial Risk Assessment | CV-TMPL-IRA | I. Ali | H. Qadir | W. Siddiqui | Jul 15, 2024 | Complete | 18 |
| Initiation | Project Plan | CV-TMPL-PPL | W. Siddiqui | F. Ahmed | A. Zafar | Jul 18, 2024 | Complete | 8 |
| Requirements | Business Requirements Document | CV-TMPL-BRD | R. Khan (BA) | W. Siddiqui | A. Zafar | Aug 10, 2024 | Complete | 67 |
| Requirements | Functional Requirements Spec. | CV-TMPL-FRS | R. Khan (BA) | T. Hussain | W. Siddiqui | Aug 28, 2024 | Complete | 94 |
| Requirements | Non-Functional Requirements | CV-TMPL-FRS | T. Hussain | I. Ali | W. Siddiqui | Aug 30, 2024 | Complete | 22 |
| Requirements | Data Flow Diagrams | CV-TMPL-DFD | R. Khan | T. Hussain | I. Ali | Sep 5, 2024 | Complete | 15 |
| Requirements | Regulatory Compliance Checklist | CV-TMPL-RCC | I. Ali | W. Siddiqui | A. Zafar | Sep 8, 2024 | Complete | 19 |
| Design | High-Level Design Document | CV-TMPL-HLD | T. Hussain | I. Ali | W. Siddiqui | Oct 2, 2024 | Complete | 48 |
| Design | Low-Level Design Document | CV-TMPL-LLD | T. Hussain / Dev Team | W. Siddiqui | T. Hussain | Oct 20, 2024 | Complete | 112 |
| Design | Security Architecture Document | CV-TMPL-SAR | I. Ali | H. Qadir | W. Siddiqui | Oct 15, 2024 | Complete | 35 |
| Design | Infrastructure Design Document | CV-TMPL-IDD | H. Shah (Network) | T. Hussain | I. Ali | Oct 18, 2024 | Complete | 28 |
| Design | Data Dictionary | CV-TMPL-DDC | DBA Team (A. Raza) | T. Hussain | W. Siddiqui | Oct 25, 2024 | Complete | 44 |
| Development | Coding Standards & Guidelines | CV-TMPL-CSG | Dev Team Lead | T. Hussain | W. Siddiqui | Nov 1, 2024 | Complete | 30 |
| Development | Code Review Records (Module 1–12) | CV-TMPL-CRR | Dev Team | T. Hussain | W. Siddiqui | Dec 15, 2024 | Complete | 84 |
| Development | Unit Test Cases & Results | CV-TMPL-UTC | Dev Team | QA Lead (S. Baig) | T. Hussain | Dec 20, 2024 | Complete | 156 |
| Development | SAST / DAST Scan Reports | CV-TMPL-SEC | Security Team | I. Ali | W. Siddiqui | Dec 22, 2024 | Complete | 41 |
| Testing | Test Plan | CV-TMPL-TSP | S. Baig (QA Lead) | T. Hussain | W. Siddiqui | Jan 5, 2025 | Complete | 26 |
| Testing | SIT Test Cases & Results | CV-TMPL-SIT | QA Team | S. Baig | T. Hussain | Jan 30, 2025 | Complete | 203 |
| Testing | UAT Test Cases & Results | CV-TMPL-UAT | Business Users | R. Khan | A. Zafar | Feb 15, 2025 | Complete | 88 |
| Testing | Performance Test Report | CV-TMPL-PTR | QA / Infra Team | T. Hussain | W. Siddiqui | Feb 20, 2025 | Complete | 52 |
| Testing | Penetration Test Report | CV-TMPL-PNR | External: SecureAudit Ltd. | I. Ali | W. Siddiqui | Feb 25, 2025 | Complete | 64 |
| Testing | Defect Log & Resolution Register | CV-TMPL-DLG | QA Team | S. Baig | W. Siddiqui | Mar 5, 2025 | Complete | 38 |
| Training | Training Needs Analysis | CV-TMPL-TNA | HR / IT | W. Siddiqui | A. Zafar | Feb 10, 2025 | Complete | 14 |
| Training | Training Materials (End User) | CV-TMPL-TRN | Training Team | R. Khan | W. Siddiqui | Feb 28, 2025 | Complete | 96 |
| Training | Training Materials (IT Ops) | CV-TMPL-TRN | IT Ops / Training | T. Hussain | W. Siddiqui | Mar 1, 2025 | Complete | 58 |
| Training | Training Delivery Records | CV-TMPL-TDR | HR Department | W. Siddiqui | A. Zafar | Mar 8, 2025 | Complete | 22 |
| Deployment | Deployment Runbook | CV-TMPL-DEP | T. Hussain | I. Ali | W. Siddiqui | Mar 10, 2025 | Complete | 34 |
| Deployment | CAB Approval Record | CV-TMPL-CAB | W. Siddiqui | CAB Members | CAB Chair | Mar 12, 2025 | Complete | 6 |
| Deployment | Release Notes | CV-TMPL-RLN | Dev Lead | T. Hussain | W. Siddiqui | Mar 14, 2025 | Complete | 18 |
| Deployment | Post-Deployment Verification | CV-TMPL-PDV | IT Ops / QA | S. Baig | W. Siddiqui | Mar 15, 2025 | Complete | 12 |
| Operations | System Operations Manual | CV-TMPL-SOM | IT Ops Team | T. Hussain | W. Siddiqui | Mar 15, 2025 | Complete | 78 |
| Operations | Incident Mgmt Procedures | CV-TMPL-INC | IT Ops / CISO | I. Ali | W. Siddiqui | Mar 15, 2025 | Complete | 32 |
| Operations | Patch Management Records | CV-TMPL-PAT | IT Ops Team | T. Hussain | I. Ali | Mar 15, 2025 | Complete | 16 |

4. DOCUMENTATION STATISTICS

| 35 Total Documents Produced | 1,553 Total Pages of Documentation | 100% Completeness Rate |
| --- | --- | --- |

5. PHASE GATE SIGN-OFF RECORD

The following confirms that each SDLC phase gate was formally reviewed and passed before the project progressed to the subsequent phase:

| Phase | Gate Approver | Gate Approval Date | Checklist Ref | Decision |
| --- | --- | --- | --- | --- |
| Initiation | Mr. W. Siddiqui (PMO) | Jul 19, 2024 | CV-PHG-CBS-001 | PASS — Proceed |
| Requirements | Ms. A. Zafar (COO) | Sep 12, 2024 | CV-PHG-CBS-002 | PASS — Proceed |
| Design | Mr. I. Ali (CISO) | Oct 28, 2024 | CV-PHG-CBS-003 | PASS — Proceed |
| Development | Mr. T. Hussain (IT) | Dec 23, 2024 | CV-PHG-CBS-004 | PASS — Proceed |
| Testing | Mr. W. Siddiqui (PMO) | Mar 7, 2025 | CV-PHG-CBS-005 | PASS — Proceed |
| Training | Ms. A. Zafar (COO) | Mar 10, 2025 | CV-PHG-CBS-006 | PASS — Proceed |
| Deployment | CAB / CISO | Mar 12, 2025 | CV-PHG-CBS-007 | PASS — GO-LIVE |

6. CERTIFICATION OF COMPLETENESS

I, the undersigned Project Manager, hereby certify that all mandatory SDLC documentation has been produced, reviewed, approved, and uploaded to the ComplyVerse GRC platform for the project referenced in this record. This certification constitutes the formal evidence package for SBP ETGRMF audit purposes.

| Project Manager Mr. Waqas Siddiqui Date Signed: March 28, 2025 | Chief Information Security Officer Mr. Imran Ali Date Signed: March 28, 2025 | IT Governance — Reviewer Mr. Farooq Ahmed Date Signed: March 28, 2025 |
| --- | --- | --- |

Official Use Only  |  Document Ref: CV-SDLC-DCR-003  |  ComplyVerse GRC Platform  |  SBP ETGRMF Evidence