[BANK NAME]

Board IT Committee

MINUTES OF MEETING

| Meeting No: | BITC/2024/Q1-01 |
| --- | --- |
| Date: | [DD-MMM-YYYY] |
| Time: | 02:00 PM — 04:00 PM |
| Venue: | Board Room, [Bank Name] Head Office, [City] |
| Classification: | STRICTLY CONFIDENTIAL |

| Category | Name | Designation / Role |
| --- | --- | --- |
| Chairperson | [Director Name] | Chairman, Board IT Committee / Independent Director |
| Member | [Director Name] | Independent Director |
| Member | [Director Name] | Non-Executive Director |
| Invitee | [CEO Name] | President / CEO |
| Invitee | [CIO Name] | Chief Information Officer |
| Invitee | [CISO Name] | Chief Information Security Officer |
| Invitee | [CRO Name] | Chief Risk Officer |
| Invitee | [CAE Name] | Chief Audit Executive (Observer) |
| Secretary | [Secretary Name] | IT Governance Officer / Company Secretary |

# 1. Opening

The Chairman called the meeting to order at [Time] and confirmed the presence of a quorum. The agenda was approved as circulated.

# 2. Approval of Previous Meeting Minutes

The minutes of the previous BITC meeting dated [DD-MMM-YYYY] were reviewed and approved without amendments.

# 3. Agenda Item 1: IT Strategy Implementation Status

The CIO presented a status update on the implementation of the Board-approved IT Strategy. Key highlights included:

- Milestone 1 (IT Governance Framework Implementation): [X]% complete. Key activities completed include establishment of the IT Steering Committee, appointment of CISO, and development of subsidiary policies.

- Milestone 2 (Core Banking System Enhancement): Vendor evaluation completed. RFP responses received from [N] vendors. Shortlisting in progress.

- Milestone 3 (Digital Banking Platform Upgrade): Requirements definition completed. UAT scheduled for [Month YYYY].

- Milestone 4 (Cyber Security Action Plan): Phase 1 implementation complete. Penetration testing scheduled for [Month YYYY].

The Committee noted the progress and instructed the CIO to present the detailed core banking system business case at the next meeting.

# 4. Agenda Item 2: Cyber Security Action Plan Update

The CISO presented an update on the Cyber Security Action Plan, covering:

- Threat landscape assessment: [X] new threat vectors identified in Q[X] 2024, all categorized and risk-rated. No critical incidents recorded in the reporting period.

- Vulnerability assessment results: [X] vulnerabilities identified, of which [Y] high-risk, [Z] medium-risk. Remediation plan in place with [X]% addressed within SLA.

- Security awareness training: [X]% of staff completed mandatory cyber security training. Phishing simulation exercises conducted with [X]% click rate (target: below [Y]%).

- Multi-factor authentication deployment: Rolled out to [X]% of critical systems. Completion target: [Month YYYY].

The Committee expressed concern about the phishing click rate and directed the CISO to intensify awareness training and repeat the simulation exercise in [Month YYYY].

DECISION: Additional mandatory phishing awareness training to be completed by all staff by [Date]. CISO to report results to next BITC meeting.

# 5. Agenda Item 3: Major Technology Projects Status

| Project | Budget (PKR) | % Spent | Timeline | RAG Status |
| --- | --- | --- | --- | --- |
| Core Banking Enhancement | [Amount] | [X]% | On Track | GREEN |
| Digital Banking Platform | [Amount] | [X]% | Minor Delay | AMBER |
| Cyber Security Infrastructure | [Amount] | [X]% | On Track | GREEN |
| Data Center Upgrade | [Amount] | [X]% | On Track | GREEN |
| RAAST Integration | [Amount] | [X]% | Ahead | GREEN |

The Committee noted the minor delay in the Digital Banking Platform project and directed the CIO to prepare and present a recovery plan at the next meeting.

# 6. Agenda Item 4: IT Governance Compliance Status

The CIO presented the ETGRMF compliance status against SBP requirements:

| SBP Requirement | Description | Status | Target |
| --- | --- | --- | --- |
| Section 1.1 | Technology Governance Framework | Complete | Done |
| Section 1.2 | IT Strategy Approved | Complete | Done |
| Section 1.3 | Digital Strategy Approved | Complete | Done |
| Section 1.5.1 | Board IT Committee Established | Complete | Done |
| Section 1.5.2 | IT Steering Committee Established | Complete | Done |
| Section 1.5.3 | CISO Independence Established | Complete | Done |
| Section 1.6 | Technology Policy Framework | In Progress | [Date] |
| Section 1.7 | MIS Framework | In Progress | [Date] |
| Section 1.8 | Capacity Building Program | In Progress | [Date] |

# 7. Action Items

| No. | Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 01 | Present core banking system business case at next BITC meeting | CIO / CFO | [Date] | Open |
| 02 | Conduct mandatory phishing awareness training for all staff | CISO | [Date] | Open |
| 03 | Prepare Digital Banking Platform recovery plan | CIO | [Date] | Open |
| 04 | Complete Technology Policy Framework | CIO / CISO | [Date] | Open |
| 05 | Implement MIS reporting framework | CIO | [Date] | Open |

# 8. Next Meeting

The next BITC meeting is scheduled for [DD-MMM-YYYY] at [Time].

# 9. Closure

There being no further business, the Chairman closed the meeting at [Time].

| _______________________________ Signature of Chairman [Director Name] Chairman, Board IT Committee Date: _______________ | _______________________________ Signature of Secretary [Secretary Name] Company Secretary / IT Governance Officer Date: _______________ |
| --- | --- |