[BANK NAME]

IT Steering Committee

MINUTES OF MEETING

| Meeting No: | ITSC/2024/01 |
| --- | --- |
| Date: | [DD-MMM-YYYY] |
| Time: | 10:00 AM — 12:00 PM |
| Venue: | IT Division Conference Room, [Bank Name] Head Office |
| Classification: | STRICTLY CONFIDENTIAL |

| Category | Name | Designation / Role |
| --- | --- | --- |
| Chairperson | [CIO Name] | Chief Information Officer — Chairman ITSC |
| Member | [CISO Name] | Chief Information Security Officer |
| Member | [CRO Name] | Chief Risk Officer |
| Member | [CCO Name] | Chief Compliance Officer |
| Member | [Head of Ops Name] | Head of Operations |
| Member | [Head of Retail Name] | Head of Retail Banking |
| Member | [Head of Finance Name] | Head of Finance |
| Invitee | [PMO Head Name] | Head of Project Management Office |
| Invitee | [Head of IT Ops Name] | Head of IT Operations |
| Invitee | [CAE Name] | Chief Audit Executive (Observer) |
| Secretary | [Secretary Name] | IT Governance Officer / Company Secretary |

# 1. Commencement and Quorum

The Chairman called the meeting to order at [Time]. A quorum was confirmed with [N] members present. The agenda, as circulated, was adopted.

# 2. Approval of Previous Minutes

Minutes of ITSC Meeting No. ITSC/2024/00 (inaugural meeting) dated [DD-MMM-YYYY] were reviewed and approved without amendments. All action items from the previous meeting were reviewed as follows:

| No. | Previous Action | Owner | Status | Remarks |
| --- | --- | --- | --- | --- |
| 01 | Establish IT Governance Unit and appoint IT Governance Officer | CIO | [Date] | Closed |
| 02 | Develop ETGRMF Compliance Tracker | CIO | [Date] | Closed |
| 03 | Conduct IT risk identification exercise | CISO / CRO | [Date] | Closed |

# 3. Agenda Item 1: IT Service Performance Report

## 3.1 System Availability

The Head of IT Operations presented the monthly IT service performance metrics:

| Service | Target SLA | Actual | Status |
| --- | --- | --- | --- |
| Core Banking System | 99.9% | [X.X]% | [Met/Not Met] |
| Internet Banking Portal | 99.5% | [X.X]% | [Met/Not Met] |
| Mobile Banking App | 99.5% | [X.X]% | [Met/Not Met] |
| ATM Network | 98.0% | [X.X]% | [Met/Not Met] |
| SWIFT / Payment Gateway | 99.9% | [X.X]% | [Met/Not Met] |
| Email and Communication Systems | 99.0% | [X.X]% | [Met/Not Met] |

The Committee noted the below-target ATM network availability and directed the Head of IT Operations to present a root cause analysis and remediation plan within [N] working days.

## 3.2 Incident Summary

The Head of IT Operations reported [N] IT incidents in the period, classified as follows:

- P1 (Critical) Incidents: [N] — all resolved within RTO. Root cause analyses completed.

- P2 (High) Incidents: [N] — all resolved within SLA.

- P3 (Medium) Incidents: [N] — [N] pending resolution, within extended SLA.

- No information security breaches were recorded during the period.

# 4. Agenda Item 2: Patch Management Status

The CISO presented the patch management status:

- Critical patches applied: [X] out of [Y] — [Z]% compliance. [N] exceptions pending change management approval.

- High-priority patches: [X]% applied within 30-day SLA.

- End-of-life systems identified: [N] systems flagged. Upgrade roadmap under preparation, target completion [Date].

The ITSC directed the CISO and Head of IT Operations to complete all critical patch applications by [Date] and present an exception report for any deferred patches.

# 5. Agenda Item 3: Technology Projects Status

| Project | Budget | Schedule | Key Milestone | RAG |
| --- | --- | --- | --- | --- |
| Core Banking Enhancement | On Budget | On Track | Vendor shortlisting complete | GREEN |
| Digital Banking Platform | On Budget | 2-wk delay | UAT rescheduled to [Date] | AMBER |
| SIEM Implementation | On Budget | On Track | Phase 1 live | GREEN |
| DR Site Upgrade | On Budget | On Track | Infrastructure deployed | GREEN |

# 6. Agenda Item 4: IT Procurement Approvals

The following procurement matters were reviewed and approved by the ITSC within delegated authority:

| Item | Vendor | Value (PKR) | Decision |
| --- | --- | --- | --- |
| Network Firewall Renewal | [Vendor Name] | [Amount] | Approved |
| Endpoint Security Solution | [Vendor Name] | [Amount] | Approved |
| IT Asset Management Software | [Vendor Name] | [Amount] | Approved — BITC Review |

# 7. Action Items

| No. | Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 01 | Root cause analysis and recovery plan for ATM availability | Head IT Ops | [Date] | Open |
| 02 | Complete all critical patch applications | CISO / IT Ops | [Date] | Open |
| 03 | Prepare end-of-life systems upgrade roadmap | CIO | [Date] | Open |
| 04 | Present Digital Banking Platform delay recovery plan | PMO | [Date] | Open |
| 05 | Submit IT Asset Management Software to BITC for approval | CIO / Procurement | [Date] | Open |

# 8. Next Meeting

The next ITSC meeting is scheduled for [DD-MMM-YYYY] at [Time] in the IT Division Conference Room.

# 9. Closure

There being no further business, the Chairman thanked all members and closed the meeting at [Time].

| _______________________________ [CIO Name] Chairman, IT Steering Committee Date: _______________ | _______________________________ [IT Governance Officer Name] Secretary, IT Steering Committee Date: _______________ |
| --- | --- |