[BANK NAME]

Change Management SOP

| Document No: | IT-OPS-002 |
| --- | --- |
| Version: | 1.0 |
| Effective Date: | [DD-MMM-YYYY] |
| Owner: | CIO / Head of IT Operations |
| Approved by: | IT Steering Committee |
| Regulatory Ref: | SBP BPRD Circular No. 05/2017 — Section 4.2.6 |
| Classification: | CONFIDENTIAL |

# 1. Purpose

This SOP defines the controlled process for requesting, evaluating, approving, implementing, and reviewing changes to all production IT systems, applications, network devices, and configurations at [Bank Name]. It prevents unauthorized changes and ensures stability of production environments.

# 2. Change Classification

| Type | Risk Level | Description | Approval Required |
| --- | --- | --- | --- |
| Standard | LOW | Pre-approved, routine changes with no significant risk | IT Ops Manager (pre-approved) |
| Normal | MEDIUM | Planned changes requiring CAB review | Change Advisory Board (CAB) |
| Emergency | HIGH | Urgent changes to restore service or address critical vulnerability | CISO + CIO verbal; CAB post-review |
| Major | HIGH | Significant changes to critical systems or infrastructure | ITSC + CAB; BITC notification |

# 3. Change Management Process

| Step | Activity | Responsible | Output | SLA |
| --- | --- | --- | --- | --- |
| 1 | Change initiator submits Change Request (CR) via ITSM portal | Change Initiator | Change Request Form (IT-CHG-F001) | Day 0 |
| 2 | IT Ops Manager performs initial review and risk/impact assessment | IT Ops Manager | Risk & Impact Assessment | Day 1 |
| 3 | Change Request submitted to CAB for review (Normal/Major changes) | Change Initiator | CR with assessment | Day 2–3 |
| 4 | CAB reviews CR: technical review, risk, rollback plan, test evidence | CAB Members | CAB decision | Day 3–5 |
| 5 | Approved CR scheduled in maintenance window with stakeholder notification | IT Ops Manager | Change schedule | Day 5–7 |
| 6 | Change implemented per implementation plan; rollback plan on standby | Change Implementer | Implementation log | As scheduled |
| 7 | Post-implementation verification: health checks, regression testing | IT Ops / QA | Verification report | Within 24 hrs |
| 8 | Change closed in ITSM after successful verification; or rollback if failed | IT Ops Manager | Closed/Rolled back CR | Within 24 hrs |
| 9 | Post-implementation review for Major changes within 5 business days | CIO / IT Ops | PIR report | 5 business days |

# 4. Change Advisory Board (CAB)

The CAB is the formal governance body for change approvals. Composition:

- CIO (Chair), CISO, Head of IT Operations, Business Relationship Manager, Representative from affected business unit(s), QA representative.

- CAB meets weekly for Normal changes; Emergency CAB convened within 4 hours as needed.

- All CAB decisions and rationale documented in CAB meeting minutes.

# 5. Rollback Procedure

- Rollback plan must be documented in every Change Request before CAB approval.

- Rollback decision criteria defined in advance (e.g., critical failure, X errors in Y minutes).

- Rollback authority: Change implementer + IT Ops Manager; CISO for security changes.

- Rollback executed immediately upon trigger; post-rollback verification required.

- Root cause analysis and updated CR required before re-attempting the change.

— END OF DOCUMENT —